**Minutes of Meeting**

**Dated:** 09/08/2024

**Attendees Denso:** Sumit San, Shekhar San

**Attendees SATO:** Dipak Pathak

**Motive:** Implementation and Changeover Plan for Washing Machine Line-01

|  |
| --- |
| **Development Points:** |
| 1. We will maintain a second database for Line-01 development. 2. Line-01, Scheduler, PC (Lot Entry Application), and VCT Dashboard will be associated with the new database. 3. The Line-02 database and PC application will remain the same, except for the VCT dashboard, which will be shared between both lines. 4. For Line-01, users will enter master data into the master application and then begin lot entry in the same application. 5. For the dashboard, users will enter a serial number (e.g., 210001). The leading digit (2) indicates the line, allowing for backward tracing of the suspected lot based on the serial number. 6. The initial displayed data will be shown in a grid based on the input serial number, regardless of whether it's from Line-01 or Line-02. 7. Forward serial data search will operate based on the grid view data, potentially including results from Line-01, Line-02, or both. 8. A new "Lot Information" module must be created where users can select the line number and enter the lot number. All serial numbers will be searchable based on the lot. 9. Child part names should be linked to child numbers for user convenience. 10. A duplicate check should be implemented based on child part names. |

**Conclusion:** This changes tentatively will be deliver for UAT by 22-23rd Aug.